Project Description

Project Title: AI-Powered Real-Time Speech Translation for Multilingual Content

Project Statement:
The project aims to develop a real-time speech-to-speech translation system that converts live commentary or spoken content from English/Hindi into 12+ languages. This system will be embedded within OTT digital feeds and delivered seamlessly to the end-user device. The solution will utilize Azure OpenAI and Azure Speech-to-Text technologies to achieve real-time translation, ensuring smooth integration into existing media platforms and enhancing the viewing experience for a multilingual audience.

Outcomes:
• Real-time Speech Translation: Convert live commentary from English/Hindi to 12+ languages in real-time.
• Seamless Integration: Embed translated speech into OTT digital feeds without affecting user experience.
• Wide Language Support: Provide translation across multiple languages with scalable expansion.
• Enhanced Accessibility: Improve content accessibility for a diverse audience with multilingual support.

Modules to be Implemented:

- Speech Recognition and Data Collection

- Translation Model Development and Training

- Real-time Speech-to-Speech Integration

- Deployment and Embedding into OTT Platform

Module 1: Speech Recognition and Data Collection
Objective: Collect live speech data and enable accurate speech recognition for multiple languages.
Tasks:
• Set up Azure Speech-to-Text for real-time speech recognition.
• Gather sample live commentary data in English and Hindi.
• Preprocess collected speech data for accurate recognition across languages.

Module 2: Translation Model Development and Training
Objective: Develop and train machine learning models for real-time speech-to-speech translation.
Tasks:
• Select appropriate translation models using Azure OpenAI.
• Train models to translate live commentary into 12+ languages.
• Evaluate model performance using accuracy metrics such as BLEU score and latency.

Module 3: Real-time Speech-to-Speech Integration
Objective: Implement real-time speech-to-speech translation and integrate into digital feeds.
Tasks:
• Build a pipeline for real-time speech input, translation, and output.
• Embed translated speech into OTT feeds.
• Ensure minimal latency in the translation and delivery process.

Module 4: Deployment and Embedding into OTT Platform
Objective: Deploy the translation system and integrate it with OTT platforms for seamless end-user experience.
Tasks:
• Deploy the system to production environments.
• Integrate speech translation into existing OTT platforms.
• Test the real-time delivery of translated speech across various devices.